# 8825 Inbox Ingestion System - Complete Design

Date: 2025-11-08
Status: Brainstorm Complete → Ready for Dev

## Teaching Summary

### The Core Problem

When items land in the 8825 inbox, we need to distinguish between: - Safe information (just add to knowledge) - Behavior-changing patterns (could affect how the system works)

### The Solution: Two Lanes

Lane A - Auto-Assimilation: - For facts, notes, achievements, meeting summaries - Automatic processing: validate → dedupe → integrate → done - No human approval needed

Lane B - AI Sweep → Teaching → Dev: - For workflows, protocols, agents, routing changes - AI does system-wide search FIRST to find: - What else this would affect - Similar patterns elsewhere - Potential conflicts - Creates teaching ticket with full context - Human reviews with complete information - Only then gets built

### Why This Matters

Prevents narrow-context solutions from creating system-wide drift. AI widens the lens before you make decisions.

## System Architecture

### Component Structure

8825_core/inbox/
├── ingestion_engine.py          # Main orchestrator
├── classifier.py                # 5-dimension classification
├── lane_a_processor.py          # Auto-assimilation
├── lane_b_processor.py          # AI sweep + teaching tickets
├── ai_sweep.py                  # System-wide pattern search
├── teaching_ticket_generator.py # Creates tickets
├── weighting.py                 # Priority calculation
├── validators.py                # Schema validation
├── deduplicator.py             # Hash-based dedupe
└── config/
    ├── classification_rules.json
    ├── integration_targets.json
    └── critical_rules.json

## Data Flow

Inbox File (pending/)
    ↓
Validation & Classification
    ↓
Router (Lane A or B?)
    ↓
┌─────────────────┬─────────────────┐
│   Lane A        │   Lane B        │
│   (Auto)        │   (AI Sweep)    │
└─────────────────┴─────────────────┘
    ↓                     ↓
Completed/        Teaching Ticket
                        ↓
                  Human Review
                        ↓
                  Brainstorm → Dev

## Core Data Structures

### Inbox Item (Normalized)

@dataclass
class InboxItem:
    # Original fields
    content_type: str  # mining_report, achievement, pattern, note, feature, decision
    target_focus: str  # joju, hcss, team76, jh
    content: dict
    metadata: dict
    
    # Classification (computed)
    scope_intent: str  # local, focus-wide, system-wide
    change_pressure: str  # low, medium, high
    source_channel: str  # chatgpt, windsurf, manual, external
    
    # Weighting (computed)
    priority_score: float  # 0.0 - 1.0
    freshness: float
    source_trust: float
    structure_quality: float
    overlap_detected: bool
    
    # Routing
    lane: str  # A or B
    
    # Provenance
    original_file: str
    timestamp: datetime
    processing_id: str

### AI Sweep Result

@dataclass
class AISweepResult:
    touchpoints: List[Touchpoint]
    related_patterns: List[RelatedPattern]
    conflicts: List[Conflict]
    blast_radius: str  # local, focus-wide, system-wide
    recommendation: str
    confidence: float
    
@dataclass
class Touchpoint:
    file_path: str
    type: str  # workflow, protocol, agent, library
    relevance: float
    description: str

@dataclass
class RelatedPattern:
    pattern_name: str
    location: str
    similarity: float
    context: str
    
@dataclass
class Conflict:
    type: str  # override, duplicate, incompatible
    severity: str  # low, medium, high
    description: str
    affected_files: List[str]

### Teaching Ticket

@dataclass
class TeachingTicket:
    ticket_id: str
    source_file: str
    proposed_change: ProposedChange
    ai_sweep_result: AISweepResult
    questions: List[str]
    required_mode: str  # teaching_mode, brainstorm_mode
    export_target: str  # windsurf
    status: str  # pending, reviewed, approved, rejected
    
@dataclass
class ProposedChange:
    summary: str
    original_context: str
    scope: str
    estimated_effort: str

## Implementation Phases

### Phase 0: Foundation (Week 1)

Goal: Basic classification and routing

Build: 1. Validator - Schema validation, auto-wrap text 2. Classifier - Extract 5 dimensions, infer scope/pressure 3. Weighting - Priority calculation 4. Router - Lane A vs B decision

Test: - 10 sample files (5 Lane A, 5 Lane B) - Verify correct routing - Check priority scores

Code:

# validators.py
class InboxValidator:
    def validate_schema(self, file_path: str) -> ValidationResult:
        """Hard fail: not JSON, missing required fields"""
        
    def auto_wrap_text(self, raw_text: str) -> dict:
        """Wrap non-JSON in standard shell"""

# classifier.py
class InboxClassifier:
    def classify(self, item: dict) -> InboxItem:
        """Extract 5 dimensions"""
        
    def infer_scope(self, content: dict) -> str:
        """Keywords: global, system-wide → system-wide"""
        
    def infer_change_pressure(self, content: dict) -> str:
        """Keywords: workflow, protocol → high"""

# weighting.py
class PriorityCalculator:
    def calculate_priority(self, item: InboxItem) -> float:
        """
        (0.4 * freshness) +
        (0.3 * source_trust) +
        (0.2 * structure_quality) -
        (0.1 * overlap_penalty)
        """

# ingestion_engine.py
class IngestionEngine:
    def route(self, item: InboxItem) -> str:
        """
        change_pressure=low + scope_intent=local → Lane A
        change_pressure=medium/high → Lane B
        scope_intent=system-wide → Lane B
        """

### Phase 1: Lane A - Auto-Assimilation (Week 2)

Goal: Safe items flow automatically

Build: 1. Deduplicator - Hash-based, check index 2. Lane A Processor - Normalize → integrate → index 3. Integration Targets - Config for each focus

Test: - 20 Lane A items - No duplicates - Correct locations - Index updated

Code:

# deduplicator.py
class Deduplicator:
    def __init__(self):
        self.index_db = load_index()
        
    def is_duplicate(self, item: InboxItem) -> bool:
        """Hash-based: content + timestamp"""
        
    def find_similar(self, item: InboxItem) -> List[str]:
        """Fuzzy match for close matches"""

# lane_a_processor.py
class LaneAProcessor:
    def process(self, item: InboxItem):
        """
        1. Normalize to focus structure
        2. Check for duplicates
        3. Integrate to target location
        4. Update index
        5. Move to completed/
        6. Log
        """
        
    def get_integration_target(self, focus: str) -> str:
        """
        joju → joju_sandbox/libraries/justin_harmon_master_library.json
        hcss → focuses/hcss/knowledge/
        team76 → focuses/joju/projects/
        jh → users/justinharmon/personal/
        """

Config:

// config/integration_targets.json
{
  "joju": {
    "type": "json_library",
    "path": "joju_sandbox/libraries/justin_harmon_master_library.json",
    "merge_strategy": "append_if_new",
    "index": true
  },
  "hcss": {
    "type": "folder",
    "path": "focuses/hcss/knowledge/",
    "file_naming": "{date}_{content_type}.md",
    "index": true
  },
  "team76": {
    "type": "folder",
    "path": "focuses/joju/projects/",
    "file_naming": "{date}_{content_type}.md",
    "index": true
  },
  "jh": {
    "type": "folder",
    "path": "users/justinharmon/personal/",
    "file_naming": "{date}_{content_type}.md",
    "index": true
  }
}

### Phase 2: Lane B - AI Sweep (Week 3-4)

Goal: System-wide pattern search

Build: 1. AI Sweep Engine - Find touchpoints, patterns, conflicts 2. Critical Rules Registry - Protected patterns 3. Search Utilities - Keyword, semantic, FTS5

Test: - Propose TGIF change → finds existing rule - Propose global pattern → flags system-wide - Propose Joju feature → stays focus-wide

Code:

# ai_sweep.py
class AISystemSweep:
    def __init__(self):
        self.workspace_root = get_workspace_root()
        self.index = load_index()
        
    def sweep(self, item: InboxItem) -> AISweepResult:
        """Main orchestrator"""
        touchpoints = self.find_touchpoints(item)
        related = self.find_related_patterns(item)
        conflicts = self.detect_conflicts(item, touchpoints)
        blast_radius = self.calculate_blast_radius(touchpoints)
        recommendation = self.generate_recommendation(item, conflicts)
        
        return AISweepResult(...)
        
    def find_touchpoints(self, item: InboxItem) -> List[Touchpoint]:
        """
        1. Keyword extraction
        2. Grep across 8825_core/, focuses/, joju_sandbox/
        3. FTS5 search in index
        4. Pattern matching in critical_rules
        """
        
    def find_related_patterns(self, item: InboxItem) -> List[RelatedPattern]:
        """
        1. Extract intent
        2. Search similar in other focuses
        3. Compare HCSS vs Joju vs team76
        """
        
    def detect_conflicts(self, item: InboxItem, touchpoints: List[Touchpoint]) -> List[Conflict]:
        """
        - Override: tries to change existing rule
        - Duplicate: same logic exists
        - Incompatible: contradicts existing
        """
        
    def calculate_blast_radius(self, touchpoints: List[Touchpoint]) -> str:
        """
        local: 1 file
        focus-wide: 2-5 files in same focus
        system-wide: 6+ files or touches 8825_core/
        """

# Pattern search utilities
class PatternSearcher:
    def keyword_search(self, keywords: List[str], scope: str) -> List[str]:
        """Grep-based search"""
        
    def semantic_search(self, intent: str, scope: str) -> List[str]:
        """FTS5 + embedding similarity"""
        
    def check_critical_rules(self, proposed_change: str) -> List[str]:
        """Check protected patterns"""

Config:

// config/critical_rules.json
{
  "critical_rules": [
    {
      "name": "TGIF Auto-Route",
      "location": "focuses/hcss/workflows/tgif_auto_route.json",
      "protected": true,
      "reason": "Production routing for HCSS meetings"
    },
    {
      "name": "Joju Achievement Detection",
      "location": "joju_sandbox/patterns/achievement_detection.json",
      "protected": true,
      "reason": "Core Joju functionality"
    },
    {
      "name": "3-Mode System",
      "location": "8825_core/system/ide_configs/",
      "protected": true,
      "reason": "Teaching → Brainstorm → Dev workflow"
    }
  ]
}

### Phase 3: Teaching Tickets (Week 5)

Goal: Generate actionable tickets

Build: 1. Teaching Ticket Generator - Create tickets with AI findings 2. Question Generator - Smart questions based on context 3. Lane B Processor - Orchestrate sweep → ticket → notify

Test: - Generate tickets for 5 scenarios - Verify questions are relevant - Check recommendations

Code:

# teaching_ticket_generator.py
class TeachingTicketGenerator:
    def generate(self, item: InboxItem, sweep_result: AISweepResult) -> TeachingTicket:
        """Create ticket with AI findings"""
        
    def generate_questions(self, item: InboxItem, sweep_result: AISweepResult) -> List[str]:
        """
        Smart questions:
        - If conflicts: "Refactor existing or add new?"
        - If system-wide: "Global or focus-specific?"
        - If related patterns: "Consolidate with X?"
        """
        
    def recommend_mode(self, item: InboxItem) -> str:
        """teaching_mode or brainstorm_mode"""

# lane_b_processor.py
class LaneBProcessor:
    def process(self, item: InboxItem):
        """
        1. Run AI sweep
        2. Generate teaching ticket
        3. Save to processing/teaching_tickets/
        4. Move original to processing/pending_review/
        5. Notify user
        """

Template:

# Teaching Ticket: {ticket_id}

## Proposed Change
{summary}

**Original Context:** {context}
**Source:** {source_file}

## AI System-Wide Analysis

### Touchpoints ({count})
{touchpoints_list}

### Related Patterns ({count})
{related_patterns_list}

### Potential Conflicts ({count})
{conflicts_list}

### Blast Radius
**Scope:** {blast_radius}
**Affected Files:** {file_count}

## Questions for Review
{questions}

## AI Recommendation
{recommendation}

**Confidence:** {confidence}%

## Next Steps
1. Review in {required_mode}
2. Decide: Approve / Narrow Scope / Reject / Refactor Existing
3. If approved → Brainstorm → Export to Windsurf

---
**Status:** Pending Review
**Created:** {timestamp}

### Phase 4: Edge Cases & Polish (Week 6)

Goal: Handle messy real-world inputs

Build: 1. Multi-Topic Splitter - Split one file into multiple items 2. Conflict Resolver - Handle competing changes 3. Focus Inferencer - Auto-detect focus from keywords 4. Bad JSON Handler - Auto-wrap, attempt repair

Test: - All 8 edge cases - Graceful handling - No crashes

Code:

# Multi-topic handler
class MultiTopicHandler:
    def detect_topics(self, content: dict) -> List[Topic]:
        """Identify distinct topics"""
        
    def split(self, item: InboxItem) -> List[InboxItem]:
        """Create separate items"""

# Conflict resolver
class ConflictResolver:
    def handle_competing_changes(self, items: List[InboxItem]) -> TeachingTicket:
        """Multiple items changing same thing"""

# Focus inferencer
class FocusInferencer:
    def infer(self, content: dict) -> Tuple[str, float]:
        """Keyword-based focus detection"""
        keywords = {
            "hcss": ["fridays", "tgif", "meeting", "hcss"],
            "joju": ["joju", "achievement", "pattern", "justin"],
            "team76": ["team76", "project"],
            "jh": ["personal", "reminder", "note"]
        }

# JSON repair
class JSONRepair:
    def auto_wrap(self, raw_text: str) -> dict:
        """Wrap text in standard shell"""
        
    def attempt_repair(self, broken_json: str) -> dict:
        """Fix common JSON errors"""

## Configuration Files

### Classification Rules

// config/classification_rules.json
{
  "change_pressure_keywords": {
    "high": ["workflow", "protocol", "agent", "auto-route", "global rule", "system-wide"],
    "medium": ["pattern", "feature", "routing", "validation"],
    "low": ["note", "achievement", "mining", "reference"]
  },
  "scope_keywords": {
    "system-wide": ["global", "all focuses", "system-wide", "8825_core"],
    "focus-wide": ["hcss", "joju", "team76", "focus"],
    "local": ["personal", "one-time", "specific"]
  },
  "source_trust_scores": {
    "chatgpt": 0.9,
    "windsurf": 1.0,
    "manual": 0.7,
    "external": 0.5
  }
}

## CLI Interface

# Process inbox
python3 ingestion_engine.py process

# Process specific file
python3 ingestion_engine.py process --file pending/20251108_153500_pattern_jh.json

# Review teaching tickets
python3 ingestion_engine.py tickets list

# Approve ticket
python3 ingestion_engine.py tickets approve T-8825-20251108-153700

# Reject ticket
python3 ingestion_engine.py tickets reject T-8825-20251108-153700 --reason "Too broad"

# Stats
python3 ingestion_engine.py stats

## Logging & Telemetry

# Lane A processing
{
  "event": "item_processed",
  "item_id": "...",
  "lane": "A",
  "priority": 0.85,
  "result": "completed",
  "target": "focuses/hcss/knowledge/20251108_meeting.md",
  "timestamp": "..."
}

# Teaching ticket created
{
  "event": "teaching_ticket_created",
  "ticket_id": "T-8825-20251108-153700",
  "source_file": "...",
  "blast_radius": "system-wide",
  "conflicts_found": 2,
  "timestamp": "..."
}

# Pattern promoted
{
  "event": "pattern_promoted",
  "ticket_id": "...",
  "target": "8825_core/protocols/pdf_auto_task.json",
  "approved_by": "jh",
  "timestamp": "..."
}

## Success Metrics

### Phase 0:

- ✅ 90%+ correct Lane A vs B routing

- ✅ Zero false positives

### Phase 1:

- ✅ Lane A processes 20+ items without errors

- ✅ No duplicates created

- ✅ Index stays consistent

### Phase 2:

- ✅ AI sweep finds 80%+ of touchpoints

- ✅ Conflict detection catches real issues

- ✅ No false alarms on safe patterns

### Phase 3:

- ✅ Teaching tickets are actionable

- ✅ Questions help decision-making

- ✅ Recommendations are sensible

### Phase 4:

- ✅ All edge cases handled gracefully

- ✅ No crashes on bad input

- ✅ System stays stable

## Edge Cases Handled

- Multi-topic files - Split into separate items

- Conflicting proposals - Combined teaching ticket

- Unknown focus - AI inference with confidence score

- Low-context patterns - AI sweep provides context

- Legacy v2 paths - Auto-upgrade to v3

- AI sweep can’t find history - Mark for manual mapping

- Inbox flood - Batch Lane A, prioritize Lane B

- Bad JSON - Auto-wrap or attempt repair

## Integration with 3-Mode System

Lane A: No mode needed (auto-complete)

Lane B:

AI Sweep → Teaching Ticket → 
Teaching Mode (understand) → 
Brainstorm Mode (design) → 
Export to Windsurf → 
Dev Mode (execute)

## Next: Dev Mode

Ready to build Phase 0: 1. Validator 2. Classifier 3. Weighting 4. Router

Start with: 8825_core/inbox/ structure and foundation code.